C-P Flexible Packaging

SEO Progress Report

Reporting Period: June 24 – July 14, 2026  (past 30 days)

Prepared by Start Advertising  |  Scope: On-page SEO & structured data, gcpflexpack.com

Executive Summary

Over the past 30 days, Start Advertising has executed a comprehensive on-page SEO and structured-data program across the C-P Flexible Packaging website. 42 of the site's 59 pages — 71% — have been fully optimized and pushed live, each receiving a rewritten page title, a new meta description, descriptive image alt text, and, where applicable, JSON-LD structured data (schema).

This work makes C-P's product, market, and capability pages significantly easier for Google to read, index, and surface — improving search visibility and accessibility at the same time. The program is ongoing: the remaining pages are being audited, and additional page content and structured data (including FAQ and Organization schema) are being layered in.

Dashboard Snapshot — as of July 14, 2026

| 42 Pages Optimized & Live | 71% Site Coverage | 130+ Content Images Alt-Texted | 37 Structured-Data Blocks |
| --- | --- | --- | --- |

Every optimized page is live in HubSpot. Rankings and organic-traffic trends are not yet tracked for this site — establishing rank tracking / analytics is a recommended next step so future reports can show movement, not just work delivered.

Work Completed This Period

The following on-page SEO and structured-data updates were implemented across C-P Flexible Packaging pages:

- Page Titles (Title Tags) — 42 rewritten: keyword-front-loaded, compelling, and kept within the ~70-character limit for clean display in search results.

- Meta Descriptions — 42 written: benefit-driven with clear calls to action, within ~155 characters, to lift click-through from search.

- Image Alt Text — 130+ content images given descriptive, keyword-aligned alt text (replacing empty or filename-style tags), improving accessibility and image-search visibility.

- Structured Data (Schema) — 37 JSON-LD blocks added (Service and CollectionPage types), helping Google understand each page and enabling eligibility for rich results.

- Sitewide Fixes — footer certification badges (SQF, AIB, BRCGS) and global elements (logo, GreenStream block, icons) given correct, consistent alt text across the whole site in a single pass.

Pages Optimized by Category

| Category | Pages |
| --- | --- |
| Product pages (bags, pouches, rollstock, lidding, sleeves, etc.) | 25 |
| Market pages (coffee, confectionery, cookie & bakery, medical, aerospace, pet food, health) | 8 |
| Capability pages (design, prepress, HD flexographic, finishing) | 4 |
| Sustainability pages (GreenStream, internal recycling) | 2 |
| Corporate / hub pages (Our Companies, Technology) | 2 |
| Resource / landing pages (Cold-Seal Guide) | 1 |
| Total optimized & live | 42 |

Work In Progress

The engagement is active and continuing. Currently underway:

- Remaining pages — 17 pages (poly bags, premade pouches, rollstock, labels, sleeves, stick packs, thermoformed trays, and more) are queued for the same title / meta / alt / schema treatment.

- Additional content — supporting page copy is being expanded on thinner pages to strengthen topical relevance.

- Additional structured data — FAQ (FAQPage) schema is being prepared for high-intent product pages, and a sitewide Organization schema is planned for the homepage to reinforce brand-entity and E-E-A-T signals.

Findings & Recommendations — Next 30–90 Days

Quick Wins (This Week)

- Fix four generic H1 headings — the HD Flexographic Printing, Technology, Products, and Package Finishing pages currently use vague H1s ("Capabilities," "Technology," "Products"). Changing them to their descriptive titles is a fast, high-value on-page gain.

- Add Organization schema to the homepage (name, logo, social profiles, address, phone) to establish the brand entity for Google.

Medium Term (2–4 Weeks)

- Cross-link near-duplicate page pairs to prevent keyword cannibalization: Matte & Gloss Pouches vs. Matte/Gloss Rollstock, and Paper Pouches vs. Paper Flexible Packaging.

- Add visible captions and source citations to data-chart images (e.g., the consumer-wellness chart) to strengthen E-E-A-T.

- Run an internal-linking pass connecting hub pages to their sub-pages (Markets → market pages, Products → categories, Bags → bag types).

Strategic (1–3 Months)

- Complete the remaining 17 pages to reach 100% site coverage.

- Layer FAQ sections + FAQPage schema onto top product pages to compete for featured snippets and AI answers.

- Stand up rank tracking and analytics so future reports quantify ranking and organic-traffic movement, not just work delivered.

Report prepared by Start Advertising  •  C-P Flexible Packaging on-page SEO & structured data  •  Period: June 24 – July 14, 2026