Mothership Roofing

SEO Fix Estimate

Prepared by GroupRB

Date: August 19, 2026

Valid Until: September 19, 2026

Prepared for:

Mothership Roofing

www.mothershiproofing.com

Charlotte, NC

# 1. What We Found

Our SEO audit of mothershiproofing.com identified the following issues that are currently hurting your visibility in Google search results. None of these are major — they are all fixable, and addressing them will meaningfully improve how Google sees and ranks your site.

| Issue | Pages Affected | SEO Impact |
| --- | --- | --- |
| 404 Errors — pages linked on your site that return "not found" | 3 pages | High — Google penalizes sites with broken pages |
| Missing Meta Descriptions | 10 pages (all) | High — Google writes its own, often pulling poor copy |
| Title Tags Not Optimized | 10 pages (all) | High — titles are the #1 on-page ranking signal |
| H1 Headings Not Keyword-Targeted | 5 pages | Medium — H1 tells Google what each page is about |
| Images Missing Alt Text | 2 pages | Medium — affects image search and accessibility |
| Schema Markup Wrong Type | 7 pages | Medium — site has generic schema, not RoofingContractor or Service schema |
| Thin Content (under 300 words) | 5 pages | Low-Medium — pages with little content rank poorly |

# 2. Scope of Work

## Task 1 — Fix 404 Errors (3 pages)

We will identify the three broken pages, determine whether they should be rebuilt or redirected, and implement 301 redirects or recreate the page content as needed. Broken pages waste Google's crawl budget and signal a poorly maintained site.

• Diagnose all 3 broken URLs

• Implement 301 redirects to appropriate live pages

• Verify redirects are resolving correctly in Google Search Console

## Task 2 — Rewrite Title Tags (10 pages)

Every page title will be rewritten to follow SEO best practices: 50–65 characters, primary keyword near the front, brand name at the end, no filler words like "Top" or "Best." Title tags are the single highest-impact on-page SEO element.

| Page | Current Title | Recommended Title |
| --- | --- | --- |
| Homepage | Expert Roofing Repairs Charlotte NC ¦ Mothership Roofing | Roof Repair & Replacement Charlotte NC ¦ Mothership Roofing |
| Roofing Service Charlotte | Top Roofing Service Charlotte, NC ¦ Mothership Roofing | Roofing Contractor Charlotte NC & Surrounding Areas ¦ Mothership Roofing |
| Residential Roofing Services | Top Residential Roofing Services in Charlotte ¦ Mothership Roofing | Residential Roofing Repair & Replacement Charlotte NC ¦ Mothership Roofing |
| About | Mothership Roofing: Top Charlotte Roofing Company ¦ Mothership Roofing | About Mothership Roofing ¦ Family-Owned Charlotte Roofing Company |
| Contact | Mothership Roofing: Residential Roofing in Charlotte ¦ Mothership Roofing | Contact Mothership Roofing ¦ Charlotte NC Roofing Contractor |
| Book Inspection | Free Residential Roof Inspections - Book Online Roofing Inspection Now ¦ Mothership Roofing | Book a Free Roof Inspection in Charlotte NC ¦ Mothership Roofing |
| Free Expert Roof Inspection | (to be confirmed) | Free Roof Inspection Charlotte NC — Storm Damage Experts ¦ Mothership Roofing |
| Remaining 3 pages | (to be confirmed on access) | Optimized per page topic and primary keyword |

## Task 3 — Write Meta Descriptions (10 pages)

Every page currently has no meta description — Google is writing them automatically, usually pulling from whatever text it finds first. We will write compelling, keyword-targeted descriptions (140–160 characters) for all 10 pages that encourage clicks from search results.

| Page | Recommended Meta Description |
| --- | --- |
| Homepage | Family-owned roofing company serving Charlotte, NC. Free inspections, insurance claim help, roof repair, replacement & gutters. Call 704-340-2113. |
| Residential Services | Expert residential roofing in Charlotte NC. Inspections, repairs, replacements, gutters & insurance claims. Repair-first approach. Free estimate today. |
| Service Area | Mothership Roofing serves Charlotte, Mooresville, Fort Mill, Rock Hill and surrounding areas. Free estimates, insurance specialists, 5-star service. |
| About | Meet the Mothership Roofing team — Charlotte's family-owned roofing experts with 15+ years of combined experience in repairs, replacements & insurance claims. |
| Contact | Get in touch with Mothership Roofing. Call 704-340-2113 or book online. Serving Charlotte NC and surrounding communities Mon-Fri 8am-8pm. |
| Book Inspection | Book your free roof inspection with Mothership Roofing online, by phone, or by email. Serving Charlotte NC. No obligation — just a free expert assessment. |
| Remaining 4 pages | Customized per page content and target keyword |

## Task 4 — Fix H1 Headings (5 pages)

Five pages have H1 headings that are brand slogans or generic phrases with no keyword value. We will rewrite them to include primary search terms while keeping them natural and readable.

• "YOUR ROOF IS OUR MISSION" → "Roof Repair & Replacement Experts Serving Charlotte, NC"

• "We Proudly Service Roofs in the Greater Charlotte NC Area!" → "Roofing Services in Charlotte, NC and Surrounding Communities"

• "About Mothership Roofing" → "Charlotte's Family-Owned Roofing Company — 15+ Years of Combined Experience"

• 2 additional pages to be optimized on site access

## Task 5 — Fix Image Alt Text (2 pages)

Two pages have images with missing alt text attributes. We will add descriptive, keyword-relevant alt text to all affected images. This improves image search rankings and is required for ADA accessibility compliance.

• Audit all images on affected pages

• Write descriptive alt text for each image (e.g. "Mothership Roofing team replacing roof in Charlotte NC")

## Task 6 — Implement Correct Schema Markup (all 10 pages)

The site currently has generic schema markup. We will replace it with the correct types for a roofing contractor, which helps Google display rich results including your business address, hours, phone number, and star ratings directly in search results.

• Homepage + Contact: LocalBusiness + RoofingContractor schema with address, phone, hours, and service area

• Service pages: Service schema with name, description, and provider

• About page: Organization schema with founding date, team size, and social profiles

• Book Inspection page: Service + potentialAction (ReserveAction) schema

• Validate all schema using Google's Rich Results Test tool after implementation

# 3. Pricing

All work is quoted as a one-time project. No ongoing commitment required, though we do offer a monthly SEO retainer for continued optimization (see Section 4).

| Task | Est. Hours | Rate | Total |
| --- | --- | --- | --- |
| Task 1 — Fix 404 Errors (3 pages) | 1.5 hrs | $125/hr | $188 |
| Task 2 — Rewrite Title Tags (10 pages) | 2.0 hrs | $125/hr | $250 |
| Task 3 — Write Meta Descriptions (10 pages) | 2.0 hrs | $125/hr | $250 |
| Task 4 — Fix H1 Headings (5 pages) | 1.5 hrs | $125/hr | $188 |
| Task 5 — Fix Image Alt Text (2 pages) | 0.5 hrs | $125/hr | $63 |
| Task 6 — Schema Markup (10 pages) | 3.5 hrs | $125/hr | $438 |
| TOTAL | 11 hrs |  | $1,375 |

Project flat rate (recommended): $1,200

We are offering a flat project rate of $1,200 — a savings of $175 off the hourly estimate — in exchange for a signed agreement within 14 days.

# 4. Optional: Monthly SEO Retainer

The fixes above are a one-time foundation. To maintain and grow your rankings over time, we offer a monthly SEO retainer that keeps your site competitive as Google's algorithm evolves and competitors improve their own sites.

| Included Monthly | Details |
| --- | --- |
| Google Business Profile management | Monthly posts, photo uploads, Q&A monitoring, review responses |
| 1 blog article or service area page | Targets local roofing keywords (e.g. "roof repair Mooresville NC") |
| Keyword ranking report | Monthly PDF showing position changes for your target keywords |
| Google Search Console monitoring | Catch new errors, crawl issues, or ranking drops before they cost you leads |
| Schema & technical updates | Keep structured data current as Google's requirements evolve |

Monthly retainer: $550/month

No long-term contract — month-to-month. Cancel anytime with 30 days notice.

# 5. Timeline

| Week | Deliverable |
| --- | --- |
| Week 1 | Fix 404 errors, rewrite title tags and H1s, write meta descriptions |
| Week 2 | Implement all schema markup, fix image alt text, submit updated sitemap to Google |
| Week 2 (end) | Final review, GSC verification, delivery of summary report showing all changes made |

# 6. What to Expect After the Fix

SEO improvements are not instant — Google re-crawls and re-indexes pages on its own schedule, typically within 2–6 weeks of changes being made. Here is a realistic timeline of what you can expect:

• Weeks 1–2: Changes implemented. Google begins recrawling updated pages.

• Weeks 3–6: Title tags and meta descriptions begin appearing in search results. Click-through rates may improve.

• Months 2–3: Rankings for target keywords (roof repair Charlotte NC, roofing contractor Charlotte) begin to stabilize or improve.

• Month 3+: With the retainer, continued content and GBP activity compounds — new pages index, more keywords rank, more leads arrive.

One roofing job in Charlotte is worth $8,000–$15,000. A single new customer from organic search pays for this entire project many times over.

# Ready to Get Started?

This estimate is valid through September 19, 2026. To move forward, simply reply to this document or contact us directly and we'll send a simple one-page agreement to kick things off.

GroupRB

richard@grouprb.com

www.grouprb.com

704-555-0100