TRIFECTA PERFORMANCE GROUP

Header, Footer & Homepage Refresh — Scope of Work

| Prepared for: Kevin Scott | Date: July 24, 2026 | Prepared by: Start Performance |
| --- | --- | --- |

OVERVIEW

The current site (trifectaperformancegroup.com) uses a basic, dated header/nav and footer with a plain-text homepage. This project upgrades those three pieces to match the approved design direction — a modern header/nav and footer applied site-wide, and a homepage rebuilt with a custom hero, a visual three-pillar section, a partner/client trust strip, and a clear call-to-action. The three existing inner pages (Sales & Marketing, Events & Speakers, Apparel) and Contact page keep their current content and simply inherit the new header/footer.

SCOPE & DELIVERABLES

- New header/nav: logo, menu styling, mobile menu — applied across all existing pages

- New footer: layout, links, contact info — applied across all existing pages

- Homepage rebuild: hero section, three-pillar card layout with icons/imagery, partner logo strip, CTA banner

- Existing inner pages (Sales & Marketing, Events & Speakers, Apparel, Contact) updated to use the new header/footer — content unchanged

- Fully responsive (mobile, tablet, desktop)

- Out of scope: redesigning the three inner pillar pages, About page, CMS migration, new copywriting

ESTIMATED HOURS

| Phase | Hours |
| --- | --- |
| Discovery & design direction (header, footer, homepage) | included |
| Header/nav build (incl. mobile menu) | 4 |
| Footer build | 1 |
| Homepage build (hero, pillar cards, logo strip, CTA) | 2 |
| Estimated Total | 7 hrs |

Assumes the current platform/CMS is kept and only header, footer, and homepage templates are touched. Inner pages are re-pointed to the new header/footer but not otherwise redesigned.

WHAT WE NEED FROM YOU

- Confirmation the homepage mockup is the approved design direction

- Current logo files and homepage imagery, or budget to source photos

- Confirmation of rights to display partner/client logos (Segra, T-Mobile, etc.)

- Access to current site/hosting to install the new templates

- Sign-off contact for design approval

NEXT STEPS

Confirm platform, timeline, and budget → finalize this scope → kick off discovery.